# Re.Match — Next Steps

Recommended implementation order from the current planning state to a working operational prototype.

• Build the form from the schema, not the other way around. • Keep the schema broad, but keep the user path light and progressive. • Move quickly to a manual MVP before automation.

# Recommended build order

Finalize the visible form structure: confirm section order, wording tone, and which fields belong in Quick Start, Strongly Recommended, and Deep Profile.

Implement the form in a phone-friendly platform such as Tally or Jotform with save-and-resume enabled.

Add conditional logic so users only see follow-up fields relevant to what they selected.

Create the canonical JSON mapping from form fields to master schema field names.

Define the first-pass matching logic: which fields drive urgency, eligibility, and action-plan sequencing.

Create the dossier template that turns completed intake + matched resources into a human-readable result.

Create a simple resource database structure so recommendations can be stored, deduplicated, and improved across runs.

# Recommended MVP

One operational intake form.

Manual conversion of submission into normalized JSON.

Manual research and dossier production for the first few users.

Resource database updated every time a dossier is produced.

No heavy automation until quality and workflow are stable.

# Important design guardrails

Do not force the full schema on every user at once.

Do not use probation-jargon or clinical risk language in the visible form.

Do preserve every useful backend field in the canonical schema.

Do separate schema completeness from form burden.

Do measure which fields actually improve dossier quality and completion rates.

# Best immediate next actions

| Item | Details |
| --- | --- |
| Action 1 | Convert the human-facing form into a form-builder-ready specification with field types and conditional logic. |
| Action 2 | Create the normalized JSON intake map that mirrors the schema exactly. |
| Action 3 | Draft the first dossier template so the output format is locked before heavy automation. |
| Action 4 | Create the first resource-database table structure for ongoing accumulation and deduplication. |

# Definition of success for the next stage

A user should be able to complete Quick Start on a phone in about five minutes, while the system still captures enough operational truth to produce a genuinely useful first dossier.